## Slide 1
Customer Name Onboarding Kick-off Call
January 30, 2026

## Slide 2
DISCUSSION TOPICS
Agenda for Today’s Call
Your roadmap to getting up and running with Rev.io PSA - what to expect, when it's happening, and how we'll crush onboarding together.
1
2
3
Contract & Business Case Review
1
Training Segments & Milestones
2
Your Questions & How We'll Stay Connected
3

## Slide 3
CLIENT OVERVIEW
Contract & Business Case Review
Motivations for Investment
Using Separate Platforms
No Way to Track Work Orders/Tickets
How Rev.io Solves These Issues
Consolidated Platform including Dispatch Board
Centralized Ticketing Management Dashboard
YOUR CONTRACT SPECIFICS
Package Details
Basic Implementation Package
Recurring Fees
6 Standard Licenses at $100 per seat
17 Field Licenses at $25 per seat
Billing Start Date
02/01/2026

## Slide 4
OPTIONAL MODULE DISCOVERY
Setup Facts
Instance URL: https://psademo.rev.io
Optional module requirements?
Quoting
Inventory
Project Management
Mobile App
What integrations are you interested in?
Acronis, HubSpot, QuickBooks Online

## Slide 5
Security Aligns Naturally
Rev.io Onboarding Process
Three key onboarding categories we'll review today
3
2
1
Pre-Configured Setups
Out-of-the-box configurations ready for your use
PSA Configuration
Client-responsible setup and customization
Onboarding Assist
Rev.io team support and guidance

## Slide 6
Asset Types
✓
Equipment
✓
License
✓
Other
Roles & Permissions
✓
1 global admin
✓
1 standard user
Quote Templates
✓
5 preconfigured
✓
(logo change needed)
Billing Rules
✓
2 billing profiles
✓
$35 return fee
✓
Net 15 / 3% late fee
Provider Types
✓
Vendor setup
✓
Ready to use
Ticket Settings
✓
Status, Priority
✓
Type, Severity
Product Types
✓
Serialized items
✓
Non-serialized
✓
Labor, Service
Payment Methods
✓
Check, CC, ACH
✓
eCheck, Cash
PRECONFIGURED SETUP
Ready To Go From Day One

## Slide 7
Security Aligns Naturally
Company Info
✓
Logo
✓
Contact Details
✓
Billing Address
Expected timeline: 5 days
✓
Customers*
✓
Vendors*
✓
Employees*
✓
Products/Services*
Expected timeline: 10 days
Data & Assets
✓
Customer Sites
✓
Customer Contacts
✓
Asset Import
Expected timeline: 5 days
Data Import Timeline
✓
Prepared Files
✓
QA Review
✓
Final Load
Expected timeline: 10 days
✓
Templates*
✓
Pricing Rules
✓
Terms
Expected timeline: 3 days
Time Entry
✓
Labor Rates
✓
Overtime Rules
✓
PTO Policies
Expected timeline: 3 days
Data Setup
Quotes
CUSTOMER CONFIGURATION
Where You’ll Customize Your Instance
* Indicates pre-configured setups available

## Slide 8
Payments
✓
No token migrations
✓
3 months statements
✓
Credentials loaded
Expected timeline: 10 days
Data Import
✓
Follow timeline/SLA
✓
Set time for QA
✓
Rev.io loads data
Expected timeline: 5 days
Taxation
✓
Provide credentials
✓
Prepare code mapping
✓
SureTax submission
Expected timeline: 3 days
Integrations*
✓
Client prioritizes
✓
Selection-dependent
✓
Rev.io assists setup
Expected timeline: 5 days
ONBOARDING ASSISTED
Preparing You to be Operations Ready
* Only Rev.io supported integrations

## Slide 9
SUPPORT & COMMUNICATION
YOUR QUESTIONS ANSWERED
Documentation Center
Articles and videos in lower left corner
Get Help Button
Located in top right corner
Select "I got stuck or confused"
Submit support tickets for basic QA

## Slide 10
SUPPORT & COMMUNICATION
Submit Your Suggestions
Have an idea or feature suggestion? Need additional training?
1
Navigate to the Community tab
2
Sign up by clicking the link
3
Complete the form
4
Log in and submit your ideas
5
Product team reviews submissions
* Implementation is not guaranteed

## Slide 11
Security Aligns Naturally
DISCUSSION TOPICS
What’s Next?
Your action items to get started
Confirm access to your instance and add users as needed
✓
Determine primary admin for checklist
✓
Sign up for Rev.io Community
✓
Confirm tax credential request information
✓
Schedule Recurring Weekly Configuration Calls
✓
Send Company Logo
✓
Gather product list to build catalog
✓